## Slide 1: webMethods R&D Process Overview
Harish Krishnaswamy

## Slide 2
2 Releases per Year
Shorter cycle & Fixed schedule
Innovation by 6-Month Releases
-Release
Delivered by R&D with a defined and standardized process.
-Release
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 3
Business Process
Integration
Intelligent Business Operations
Transactions
Product Mgmt.
Technical Readiness
R&D
Techn. Alliances
Intellectual Prop.
Product Mkt.
Pricing
Logistics / SDC
Techn. Training
Global Support
…
Market Readiness
R&D Operations and Shared Services
Aug
Sep
Oct
Mar
Feb
Dec
Jan
Nov
Apr
Jun
Jul
Start CeBIT Release
Scope Ready
Hosted Preview
Technical Ready
GA CeBIT Release
Market Ready
Investment Planning
Release Planning
Release Planning
Release Planning
Release Planning
Release Development
Release Development
Release Development
Release Development
Release Finalization for Market
R&D Innovation Process Overview
Theme & Investment Planning
Continuous Delivery
Release to Customer
Continuous Flow & Delivery
Controlled Investment
High Quality
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 4
Business Process
Integration
Intelligent Business Operations
Transactions
Product Mgmt.
Technical Readiness
R&D
Techn. Alliances
Intellectual Prop.
Product Mkt.
Pricing
Logistics / SDC
Techn. Training
Global Support
…
Market Readiness
R&D Operations and Shared Services
Aug
Sep
Oct
Mar
Feb
Dec
Jan
Nov
Apr
Jun
Jul
Start CeBIT Release
Hosted Preview
Technical Ready
GA CeBIT Release
Market Ready
Release Development
Release Development
Release Development
Release Development
Release Finalization for Market
Continuous Delivery
Release to Customer
Scope Ready
Investment Planning
Release Planning
Release Planning
Release Planning
Release Planning
Theme & Investment Planning
Strategic Planning
Release Train Planning
Deliverables:
Theme list per unit
High-level global release calendar
Investment plan structure
 Agreement between CTO, CMO, PM and R&D
Deliverables:
Theme list per unit (confirmed)
Ranked feature list
Investment plan contents
Exceptions defined
 Confidence vote on plan from PM and R&D techn. lead
Review CTO
Finetune & Refine
Strategic Plan
Final Release Train Plan
1st Draft Release Train Plan
Theme & Investment Planning
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 7
Business Process
Integration
Intelligent Business Operations
Transactions
Product Mgmt.
Technical Readiness
R&D
Techn. Alliances
Intellectual Prop.
Product Mkt.
Pricing
Logistics / SDC
Techn. Training
Global Support
…
Market Readiness
R&D Operations and Shared Services
Aug
Sep
Oct
Mar
Feb
Dec
Jan
Nov
Apr
Jun
Jul
Start CeBIT Release
Scope Ready
Hosted Preview
GA CeBIT Release
Market Ready
Investment Planning
Release Planning
Release Planning
Release Planning
Release Planning
Release Finalization for Market
Theme & Investment Planning
Release to Customer
Release Development
Release Development
Release Development
Release Development
Continuous Delivery
Technical Ready
Release Development - Overview
Continuous Delivery
Refine
Develop & Test
Snap- shot
Recurring Cycles:
Refinement of iteration content
Incremental development
Automated continuous test process
Monthly snapshots
+ Ongoing monitoring
Note: First and last delivery cycle of a release impacted by overlap with previous resp. succeeding release.
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 8
Release Development
All Software AG development teams work according to Agile Practices.
Practices are derived from Lean Principles, most critical attributes are:
    Working from ranked backlog
    Limiting work in progress
    Clear time boxing of activities
    Small teams working in collaborative fashion
Quality assurance is organized along the Lean Principles of continuous improvement, zero–defects mentality and stop–and-fix attitude.
Agile & Lean
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 9: Overview (3) – How they all fit together
Investment
Suite Backlog
SuiteProd
SuiteTest
SuiteInt
Ideas from Customers, Sales
Sprint Backlog
Implement
Build
Snapshots
Release
Demo
User Stories
Build Set
Marketable Feature
$
Shippable Build Set


Area
Feature
Breakdown
Architecture, Support ...
$

## Slide 10
Release Development – Iterations
Breakdown from Investment Plan to User Stories
Ranked Backlogs for Features and User Stories
Teams pull User Stories from Backlog for implementation
Investment Plan
Themes
Features
User Stories
Story 1
Story 2
Story 3
Story 4
Story 6
Story 5
Feature 1
Feature 2
Feature 3
Team B
Team C
Team A
Products
…
…
derive
break down
break down
pull

## Slide 11
Release Development - Continuous Test Process
High quality assurance by automated continuous test process:
Clearly defined and growing test bed
Failures get fixed immediately
Tests for both products and suite integration
Includes full regression testing
Integration
Cross Bus. Line
Integr.
Team B
Team C
Team A
Product A
Product B
Product C
Monthly Snapshot

## Slide 12
Release Development – Monthly Snapshots
Output of continuously running assembly line
Increasing functionality and test coverage
Share progress and show new functionality and features early to internal stakeholders
Product Mgmt.
Technical Readiness
R&D
Aug
Sep
Oct
Mar
Feb
Dec
Jan
Nov
Apr
Jun
Jul
Start CeBIT Release
Scope Ready
Hosted Preview
Technical Ready
GA CeBIT Release
Market Ready
Monthly Snapshots

## Slide 13
Release Development – Ongoing Monitoring
You cannot manage what you do not measure:
Monitor progress on Investment Plan, Themes and Features
Slicing and drill-downs (Total, Business Line, Product)

## Slide 14
Business Process
Integration
Intelligent Business Operations
Transactions
Product Mgmt.
Technical Readiness
R&D
Techn. Alliances
Intellectual Prop.
Product Mkt.
Pricing
Logistics / SDC
Techn. Training
Global Support
…
Market Readiness
R&D Operations and Shared Services
Aug
Sep
Oct
Mar
Feb
Dec
Jan
Nov
Apr
Jun
Jul
Start CeBIT Release
Scope Ready
Hosted Preview
Technical Ready
GA CeBIT Release
Investment Planning
Release Planning
Release Planning
Release Planning
Release Planning
Release Development
Release Development
Release Development
Release Development
Release Finalization for Market
Theme & Investment Planning
Continuous Delivery
Market Ready
Release to Customer
Release to Customer
Final Testing
Transfer to Download Center and Logistics
Verify Software Download / Delivery
Make Software available to Customers
Notes: For any impact consideration two dimensions are relevant:
The release cycle becomes shorter
The release cycle gets a fixed schedule
Stakeholders should not only reflect about potential issues caused by the need to deliver more quickly but also about issues caused by the predefined timelines.

## Slide 15
R&D Processes
Note: Several releases under maintenance in parallel.
R&D Status Dashboard
Investment Status
Value
Delivery
Customer Sítuation
Product Quality
Apr 2014
Oct 2014
Apr 2015
Oct 2015
Apr 2016
Oct 2016
Apr 2017
Oct 2017
…
Monitoring & Reporting
Monitoring & Reporting
R&D Innovation
R&D Maintenance

## Slide 16
R&D Status Dashboard
Investment Status
Value
Delivery
Customer Sítuation
Product Quality
Apr 2014
Oct 2014
Apr 2015
Oct 2015
Apr 2016
Oct 2016
Apr 2017
Oct 2017
…
Monitoring & Reporting
Monitoring & Reporting
R&D Innovation
Maintenance Process
R&D Maintenance
Issue Response
Customer
Global Support
Fix & Service Release
Customers
Publicly available
for all
Issue Analysis

## Slide 17: SPRO Promotion Process
Software Download Center (SDC)
SPRO BVT (weekly Thu. – Fri.) Install released Products from sandbox Install all released fixes (GA_Fix_Repo) Install your unreleased product fix
SPRO BIT (weekly Mon. – Wed.) Install released Products from sandbox Install all released fixes (GA_Fix_Repo) Install all unreleased fixes (IntRepo)
Notes: Presentation Title
Date
Author
17

## Slide 18: Thank you!